MasterSpec 09/15

SECTION 01 10 00

SUMMARY

Revise this Section by deleting and inserting text to meet Project-specific requirements.

Verify that Section titles referenced in this Section are correct for this Project's Specifications; Section titles may have changed.

MANDATORY REQUIREMENT:  Read District “Instructions for Editing the Guide Specifications” (current version posted on AERO) prior to creating each project specification.

GENERAL

RELATED DOCUMENTS

MANDATORY REQUIREMENT:  Retain this article in all Sections of Project Manual.

Drawings and general provisions of the Contract, including General and Supplementary Conditions and other Division 01 Specification Sections, apply to this Section.

SUMMARY

Section Includes:

Project information.

Work covered by Contract Documents.

Phased construction.

Work by District.

Work under separate contracts.

District-furnished products.

Contractor-furnished, District-installed products.

Access to site.

Coordination with occupants.

Work restrictions.

Specification and drawing conventions.

Miscellaneous provisions.

Related Requirements:

Retain subparagraph below to cross-reference requirements Contractor might expect to find in this Section but are specified in other Sections.

Section 01 50 00 "Temporary Facilities and Controls" for limitations and procedures governing temporary use of District's facilities.

PROJECT INFORMATION

Project Identification: CARB – Transportation: Battery Energy Storage and Equipment / Vehicle Charging System

Work with District Project Manager to develop brief overview description of project, including approximate size, phasing, scope of commissioning, and other salient aspects of project.  Description will be used by District Strategic Sourcing and Contracts personnel for bid advertisement purposes.

Project Location: 4770 CARDIN ST, SAN DIEGO, CA  92111-1417

District: 	San Diego Unified School District.

- 4860 Ruffner Street.

- San Diego, CA 92111-1552.

CONTRACT

The Project will be constructed under a single prime contract.

Verify with District Project Manager and District Construction Manager if paragraph “Preconstruction Document Period” should be included.

PRECONSTRUCTION DOCUMENT PERIOD

The time period of 14 calendar days, starting with the commencement date in the Notice to Proceed, shall be considered the Preconstruction Documentation  Period.

This time period shall be used for such things a Preconstruction Meeting, submittal deliverables, Schedule of Values, [mobilization,] and Baseline Schedule.

Nothing else shall be performed at this time without written permission from the District.

WORK BY DISTRICT

Retain this article if work under this Contract depends on successful completion of work performed by District, including phasing and interim housing considerations.

General: Cooperate fully with District so work may be carried out smoothly, without interfering with or delaying work under this Contract or work by District. Coordinate the Work of this Contract with work performed by District.

Retain "Preceding Work" Paragraph below if work by District is expected to be complete before work under this Contract begins. Revise to suit Project.

Retain "Subsequent Work" Paragraph below if future work to be performed by District depends on successful completion of work performed under this Contract. Revise to suit Project.

Subsequent Work: District will perform the following additional work at site after Substantial Completion. Completion of that work will depend on successful completion of preparatory work under this Contract.

Copy and re-edit subparagraph below for each separate contract.

Rekeying and locks

District signs

WORK UNDER SEPARATE CONTRACTS

Retain this article if work under this Contract depends on successful completion of work performed under separate contracts, including phasing and interim housing considerations.

General: Cooperate fully with separate contractors so work on those contracts may be carried out smoothly, without interfering with or delaying work under this Contract or other contracts. Coordinate the Work of this Contract with work performed under separate contracts.

Retain "Preceding Work" Paragraph below if work under separate contracts is expected to be complete before work under this Contract begins. Revise to suit Project.

Retain "Subsequent Work" Paragraph below if work under future contracts depends on successful completion of work performed under this Contract, including phasing and interim housing considerations. Revise to suit Project.

DISTRICT-FURNISHED PRODUCTS

This article defines responsibilities of District and Contractor for District-furnished products.

Retain first paragraph below if District furnishes products for a project. Revise to suit Project, including phasing and interim housing considerations. Indicate items on Drawings.

District will furnish products indicated. The Work includes receiving, unloading, handling, storing, protecting, and installing District-furnished products and making building services connections, start-up, testing, commissioning, and demonstration.

District-Furnished Products:

Electric landscape equipment and tools

Provide District Construction Manager 15 days’ prior notice of requirements for delivery to site of all District furnished products.  Notify District in writing within 7 days of receiving District furnished products of acceptance or rejection of products furnished.  District Construction Manager, after receiving notice, will take appropriate action to have District furnished products made acceptable for Contractor's use.  Carefully store and protect from damage rejected District furnished products until District takes appropriate action.

ACCESS TO SITE

Retain one of two "General" paragraphs below. Retain first paragraph if Project is on a vacant site or in an unoccupied building being renovated and there are no District-occupancy requirements. Retain second if District will occupy portions of an existing site or building, including phasing and interim housing considerations. Revise to suit Project.

General: Contractor shall have full use of Project site for construction operations during construction period. Contractor's use of Project site is limited only by District's right to perform work or to retain other contractors on portions of Project.

General: Contractor shall have limited use of Project site for construction operations as indicated on Drawings by the Contract limits and as indicated by requirements of this Section.

Retain "Use of Site" Paragraph below if Project site is accessible to other parties or if parts of a building being renovated are occupied during construction, including phasing and interim housing considerations. Revise to suit Project.

Use of Site: Limit use of Project site to [work in areas] [areas within the Contract limits] indicated. Do not disturb portions of Project site beyond areas in which the Work is indicated.

Retain first "Limits" Subparagraph below on projects where necessary to describe areas of a site where work is permitted. Expand to indicate areas of site where incursions are forbidden under any circumstances, including phasing and interim housing considerations.

Limits: Confine construction operations to within project site.

"Driveways, Walkways and Entrances" Subparagraph below is an example of a special requirement appropriate to many projects. Revise to suit Project or delete.  Include phasing and interim housing considerations.

Driveways, Walkways and Entrances: Keep driveways, loading areas, and entrances serving premises clear and available to District, District's employees, and emergency vehicles at all times. Do not use these areas for parking or storage of materials.

Schedule deliveries to minimize use of driveways and entrances by construction operations.

Schedule deliveries to minimize space and time requirements for storage of materials and equipment on-site.

Insert other paragraphs, as appropriate, describing additional limitations on use of site by construction personnel, including phasing and interim housing considerations.

Retain "Condition of Existing Building" Paragraph below if the Work involves existing occupied building, including phasing and interim housing considerations.

Condition of Existing Building: Maintain portions of existing building affected by construction operations in a weathertight condition throughout construction period. Repair damage caused by construction operations.

Condition of Existing Grounds: Maintain portions of existing grounds, landscaping, and hardscaping affected by construction operations throughout construction period. Repair damage caused by construction operations.

Insert additional paragraphs specifying specific limitations on use of existing building, including phasing and interim housing considerations.

COORDINATION WITH OCCUPANTS

Retain "Full District Occupancy" Paragraph below if District will occupy all or part of premises during construction, including phasing and interim housing considerations, work limited to school schedule breaks or after-school hours, etc. Revise to suit Project.

Retain "District Limited Occupancy of Completed Areas of Construction" Paragraph below if District might occupy completed portions of building before Substantial Completion, including phasing and interim housing considerations. Revise to suit Project.

District Limited Occupancy of Completed Areas of Construction: District reserves the right to occupy and to place and install equipment in completed portions of the Work, prior to Substantial Completion of the Work, provided such occupancy does not interfere with completion of the Work. Such placement of equipment and limited occupancy shall not constitute acceptance of the total Work.

Retain subparagraphs below that describe procedures and requirements that may be necessary before limited District occupancy of portions of Project, including phasing and interim housing considerations. Revise to suit Project.

Before limited District occupancy, mechanical and electrical systems shall be fully operational, and required tests and inspections shall be successfully completed. On occupancy, District will operate and maintain mechanical and electrical systems serving occupied portions of Work.

On occupancy, District will assume responsibility for maintenance and custodial service for occupied portions of Work.

WORK RESTRICTIONS

Work Restrictions, General: Comply with restrictions on construction operations.

Comply with limitations on use of public streets and with other requirements of authorities having jurisdiction.

Verify work hours with District Project Manager.

On-Site Work Hours: Limit work to hours indicated in General. Exceptions to these hours include utility shutdowns and noisy activity.

Retain "Existing Utility Interruptions" Paragraph below for existing utilities. Coordinate with requirements for temporary utilities specified in Section 01 50 00 "Temporary Facilities and Controls."

Existing Utility Interruptions: Do not interrupt utilities serving facilities occupied by District or others unless permitted under the following conditions and then only after providing temporary utility services according to requirements indicated:

Notify District not less than seven days in advance of proposed utility interruptions.

Obtain District's written permission before proceeding with utility interruptions.

Retain "Noise, Vibration, and Odors" Paragraph below for work in or near occupied facilities.

Noise, Vibration, and Odors: Coordinate with District operations that may result in high levels of noise and vibration, odors, or other disruption to District occupancy or neighboring properties.

Notify District not less than seven days in advance of proposed disruptive operations.

Obtain District's written permission before proceeding with disruptive operations.

Controlled Substances: Use of tobacco products and other controlled substances on District property is not permitted.

Insert additional paragraphs to specify restrictions on Contractor's use of premises or to specify limitations because of District occupancy, including phasing and interim housing considerations, work limited to school schedule breaks or after-school hours, etc.  "Summer break” and “After hours” paragraphs below are examples of special requirements. Revise to suit Project or delete.

SPECIFICATION AND DRAWING CONVENTIONS

Specification Content: The Specifications use certain conventions for the style of language and the intended meaning of certain terms, words, and phrases when used in particular situations. These conventions are as follows:

Imperative mood and streamlined language are generally used in the Specifications. The words "shall," "shall be," or "shall comply with," depending on the context, are implied where a colon (:) is used within a sentence or phrase.

Specification requirements are to be performed by Contractor unless specifically stated otherwise.

Division 01 General Requirements: Requirements of Sections in Division 01 apply to the Work of all Sections in the Specifications.

Retain "Drawing Coordination" Paragraph below to explain relationship between Drawing information and Specification content. Revise to suit Project.

Drawing Coordination: Requirements for materials and products identified on Drawings are described in detail in the Specifications. One or more of the following are used on Drawings to identify materials and products:

Terminology: Materials and products are identified by the typical generic terms used in the individual Specifications Sections.

Abbreviations: Materials and products are identified by abbreviations scheduled on Drawings.

MISCELLANEOUS PROVISIONS

Retain this article only when Project is subject to unusual general requirements that do not belong elsewhere but that affect entire Project. Delete article if no unusual requirements.

<Insert miscellaneous provisions>.

PRODUCTS (Not Used)

EXECUTION (Not Used)

END OF SECTION 01 10 00

Retain this notice in all Sections of Project Manual.

San Diego Unified School District Guide Specifications

Document Version: February 14, 2022 Bulletin