San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

General Contractor Information

Prime Contractor: Nexgen Building Group, Inc.

Address: 2810 Via Orange Way, Suite C.

Phone: 619-670-4466

Fax: 619-670-4411

Contractor’s License Number: 1017258

Will the Prime Contractor (PC/GC) Perform PSA Covered Work: No

| Project Information | Meeting Information |
| --- | --- |
| Project Name: Replace Roofing & HVAC @ CPMA Middle School – Phase 2 | Meeting Date: 4/18/2017 |
| Contract Number: CZ-17-0770-08 | Meeting Time: 10:00 a.m. |
| Contract Amount: $4,597,330 | Meeting Location: IBEW Training Center 4675 ViewRidge Ave. San Diego Ca. 92123 |
| Construction Start Date: NTP – 4/10/2017 |  |
| Construction End Date: 2/14/2017 |  |

The Scope of Work to Be Performed

Roofing replacement, and new HVAC on 5 Buildings at CPMA Middle School.

Equipment to Be Utilized on Job

None (See Subcontractors)

| Jobsite Information |
| --- |
| Address: 5050 Conrad Ave. San Diego, CA 92117 |
| Phone: 858-967-4726 | Jobsite Labor Rep: Steve Rauscher |
| Fax: 619-670-4411 | Jobsite Safety Rep: Steve Rauscher |
| Project Manager: Josh Kueber | Manpower to be Ordered By: Steve Rauscher |
| Job Superintendent: Steve Rauscher |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: 1 | Start / Stop Times: 6:30 a.m. to 3:00 p.m. |
| Pay Day: Friday | Ending Day of Pay Period: Friday |

Jobsite Facilities

Location(s) of First Aid Facilities: Jobsite Trailer

Location(s) of Sanitary Facilities: Laydown Area

Location(s) of Drinking Water Facilities: Jobsite Trailer

Description of Jobsite Parking: TBD

Name of Selected Hospital: Sharp Memorial Hospital Address: 7901 Frost Street, San Diego, CA 92123. Phone Number: 858-939-3400

| Manpower Estimates |
| --- |
| Craft | Peak | Average |
| Boilermakers |  |  |
| Bricklayers |  |  |
| Carpenters | 21 | 13 |
| Cement Mason |  |  |
| Drywall Finishers |  |  |
| Electricians | 10 | 6 |
| Elevator Constructors |  |  |
| Fire Sprinkler Fitter |  |  |
| Floor Covers |  |  |
| Glaziers |  |  |
| Gunite Worker Union Local 345 |  |  |
| Heat and Frost Insulators |  |  |
| Iron Workers | 1 | 1 |
| Laborers | 4 | 2 |
| So Cal Laborers Environmental Workers |  |  |
| Landscape, Irrigation, Underground and Specialty Piping |  |  |
| Laborers’ International Union of N.A. Highway & Street Stripers’ |  |  |
| Operating Engineering | 2 | 1 |
| Painters | 3 | 2 |
| Pipefitters |  |  |
| Plumbers | 10 | 7 |
| Sheet Metal Workers | 16 | 12 |
| Plasterers | 10 | 6 |
| Plaster Tenders | 2 | 1 |
| Roofers and Water proofers | 12 | 8 |
| Teamsters |  |  |
| Tile / Marble / Terrazzo |  |  |
| Tradeshow and Sign Craft |  |  |

T

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. All work assignments below are proposed assignments. Any craft in disagreement with proposed assignments may submit written documentation, within 14 days after the Pre-job Conference, to justify their claim to the work involved. The contractors will review all responses, if any. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work Scope/Name of Contractor | Work Assignment Craft/Classification & LU # |
| HVAC Equipment and Duct work – Able Heating and Air Conditioning | Sheet Metal Workers – Local 206 |
| Refrigerant Piping – Able Heating and Air | Plumbers and Steamfitters - Local 230 |
| Mechanical Insulation – Able Heating and Air | Insulators - Local 5 |
| HVAC Controls/Low Voltage – Able Heating And Air | Electrical Workers - Local 569 |
| HVAC Duct Cleaning – Able Heating and Air | Sheet Metal Workers - Local 206 |
| Painting – All Source Coatings | Painters - Local 1399 |
| Sheet Metal and Flashing – Archibald | Sheet Metal Workers - Local 206 |
| Ceiling City | Carpenters – Local 1506 |
| C&M Relocation Services | Per San Diego Unified School District determination received October 6, 2016. C&M Relocation System will not be assigning this work to any union entity and is in accordance with Article 3 of the SDUSD PSA. |
| Roof Fall Arrest Posts - Coastline Steel | Iron Workers – Local 229 |
| Plumbing Systems – JDS Plumbing and Mechanical | Plumbers and Steamfitters – Local 230 |
| Operators of Equipment – JDS Plumbing and Mechanical | Operating Engineers – Local 12 |
| Lath and Plaster – Onyx Building Group | Carpenters – Local 1506 |
| Plaster Tenders – Onyx Building Group | Plaster Tenders – Local 1414 |
| Rough Carpentry – Rocky Coast Builders | Carpenters – Local 547 |
| Fire Alarm – Simplex Grinnell | Electrical Workers – Local 569 |
| Electrical Systems | Electrical Workers – Local 569 |
| Roofing – Sylvester Roofing | Roofers and Waterproofers – Local 45 |
| Asbestos Abatement – Watkins Enviromental | Liuna Local 300 |
| Roofing Demolition – Watkins Enviromental | Roofers and Waterproofers – Local 45 |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: Able Heating & Air Conditioning. Inc. |
| Jurisdictional/Scope of Assignment: HVAC/Mechanical |
| Address: 1020 Colorado Ave. Suite A, Chula Vista, Ca 91911 |
| Phone Number: 619-409-9100 | License Number: 466861 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: TBD |
| Subcontractor Name: All Source Coatings |
| Jurisdictional/Scope of Assignment: Interior and Exterior Painting |
| Address: 10625 Scripps Ranch Blvd. Suite D, San Diego, CA 92131 |
| Phone Number: 858-586-0903 | License Number: 923637 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: Mike Wilder/Jerry Zumbro |
| Subcontractor Name: Archibald Sheet Metal |
| Jurisdictional/Scope of Assignment: Gutters, Sheet metal and Flashings |
| Address: 12424 Lakeshore Dr. Lakeside, CA 92020 |
| Phone Number: 619-441-9100 | License Number: 896379 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: TBD |
| Subcontractor Name: C&M Relocation |
| Jurisdictional/Scope of Assignment: NA / Furniture Moving |
| Address: 8787 Olive Ln. Santee, CA 92071 |
| Phone Number: 619-562-6111 | License Number: N/A |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: TBD |
| Subcontractor Name: Ceiling City |
| Jurisdictional/Scope of Assignment: Suspended Ceilings |
| Address: P.O. Box 300367 Escondido, CA 92030 |
| Phone Number: 760-294-0907 | License Number: 932596 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: Navid Poorshahrezaei |

| Subcontractor Name: Coastline Steel |
| --- |
| Jurisdictional/Scope of Assignment: Structural Steel |
| Address: 27212 Old Hwy 80, Guatay, CA 91931 |
| Phone Number: 619-473-8626 | License Number: 931601 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: TBD |
| Subcontractor Name: JDS Plumbing and Mechanical |
| Jurisdictional/Scope of Assignment: Plumbing |
| Address: 2824 Felicia Way. Vista, CA 92084 |
| Phone Number: 760-477-7967 | License Number: 895798 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: TBD |
| Subcontractor Name: Onyx Building Group |
| Jurisdictional/Scope of Assignment: Plaster |
| Address: 555 Raleigh Ave. El Cajon, CA 92020 |
| Phone Number: 619-324-1440 | License Number: 957645 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: Eric Miranda |
| Subcontractor Name: Rocky Coast Builders, Inc. |
| Jurisdictional/Scope of Assignment: Framing/Carpentry |
| Address: 135 S. Market Place. Escondido, CA 92029 |
| Phone Number: 760-489-7770 | License Number: 745061 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: Doug Ladderbush/Ray Allen |
| Subcontractor Name: Southland Electric, Inc. |
| Jurisdictional/Scope of Assignment: Electrical Systems |
| Address: 4950 Greencraig Ln. San Diego, CA 92123 |
| Phone Number: 858-634-5050 | License Number: 354236 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: TBD |

| Subcontractor Name: Simplex Grinnell |
| --- |
| Jurisdictional/Scope of Assignment: Fire Alarm |
| Address: 3568 Ruffin Road South. San Diego, CA 92123 |
| Phone Number: 858-633-9100 | License Number: 986047 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: TBD |
| Subcontractor Name: Sylvester Roofing Company, Inc. |
| Jurisdictional/Scope of Assignment: Roofing |
| Address: 306N W. El Norte Parkway #371, Escondido, CA 92026 |
| Phone Number: 760-743-0048 | License Number: 516696 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/18 |
| Manpower to Be Order By: Tony Zaffuto |
| Subcontractor Name: Watkins Environmental, Inc. |
| Jurisdictional/Scope of Assignment: Abatement/Demoliton |
| Address: 8291 Aero Pl. Suite 100. San Diego, CA 92123 |
| Phone Number: 858-268-1500 | License Number: 966461 |
| Estimated Starting Date: TBD | Estimated Ending Date: 2/14/14 |
| Manpower to Be Order By: Ryan Moore |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |