San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

| General Contractor Information |
| --- |
| Prime Contractor: R.E. Schultz Construction, Inc. |
| Address:1767 North Batavia Street, Orange, CA 92865 |
| Phone:714-649-2627 |
| Fax:714-740-5049 |
| Contractor’s License Number:1007195 | Contractor’s DIR Number:1000033385 |
| Will the Prime Contractor (PC/GC) Perform PSA Covered Work: Yes |

| Project Information | Meeting Information |
| --- | --- |
| Project Name: Furnish and Install Shade Shelters at 9 District Sites, Group 1A and Group 1B | Meeting Date:12/2/2020 |
| Contract Number:CZ21-0179-39 | Meeting Time:9:00 AM |
| Contract Amount:$894, 205.00 | Meeting Location: Virtual Meeting |
| Construction Start Date: Mid Jan. 2021 |  |
| Construction End Date: Mid Mar. 2021 |  |

The Scope of Work to Be Performed

1. Excavate footing with compact track loader and auger. 2. Set prefabricated reinforcing steel in hole 3. Stand column in hole 4. Pour concrete in hole 5. Bolt frame to embedded steel column 6. Install fabric Shade on metal frame and tension with wire.

Equipment to Be Utilized on Job

| Jobsite Information |
| --- |
| Address:5450 La Cuenta Drive San Diego, CA 92124 |
| Phone: 760-703-3706 | Jobsite Labor Rep: Doug Lewis |
| Fax: 714-740-5049 | Jobsite Safety Rep: Doug Lewis |
| Project Manager: Doug Lewis | Manpower to be Ordered By: Doug Lewis |
| Job Superintendent: Doug Lewis |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: 1 | Start / Stop Times: 7:00am – 3:30pm |
| Pay Day: Weekly | Ending Day of Pay Period: Friday |

Jobsite Facilities

Location(s) of First Aid Facilities: At Jobsite Trailer

Location(s) of Sanitary Facilities: At Jobsite Trailer

Location(s) of Drinking Water Facilities: At Jobsite Trailer

Description of Jobsite Parking: School Parking Lot

Name of Selected Hospital: Kaiser Permanente Kearny Mesa Address: 4510 Viewridge Ave., San Diego, CA 92123 Phone Number: 833-574-2273

| Manpower Estimates |
| --- |
| Craft | Peak | Average |
| Boilermakers |  |  |
| Bricklayers |  |  |
| Carpenters |  |  |
| Cement Mason | 3 | 3 |
| Drywall Finishers |  |  |
| Electricians |  |  |
| Elevator Constructors |  |  |
| Fire Sprinkler Fitter |  |  |
| Floor Covers |  |  |
| Glaziers |  |  |
| Gunite Worker Union Local 345 |  |  |
| Heat and Frost Insulators |  |  |
| Iron Workers |  |  |
| Laborers | 6 | 4 |
| So Cal Laborers Environmental Workers |  |  |
| Landscape, Irrigation, Underground and Specialty Piping |  |  |
| Laborers’ International Union of N.A. Highway & Street Stripers’ |  |  |
| Operating Engineering |  |  |
| Painters |  |  |
| Pipefitters |  |  |
| Plumbers |  |  |
| Sheet Metal Workers |  |  |
| Plasterers |  |  |
| Plaster Tenders |  |  |
| Roofers and Water proofers |  |  |
| Teamsters |  |  |
| Tile / Marble / Terrazzo |  |  |
| Tradeshow and Sign Craft |  |  |

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work Scope/Name of Contractor | Work Assignment Craft/Classification & LU # |
| R.E. Schultz Construction, Inc. | Laborer Group 3 / LU #89 |
| ProVet Construction | Cement Mason / LU #500 |
| ProVet Construction | Laborer / LU #89 |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: ProVet Engineering & Concrete, Inc. |
| Jurisdictional/Scope of Assignment: Cast in place concrete. |
| Address: 9569 Mavin Drive, Santee, CA 92071 |
| Phone Number: 619-457-9038 | License Number:1009266 |
| Estimated Starting Date: Mid Jan. 2021 | Estimated Ending Date: |
| Manpower to Be Order By: Dustin Hayes |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |