San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

General Contractor Information

Prime Contractor: Reyes Construction, Inc.

Address: 1383 S. Signal Drive, Pomona, CA 91766

Phone: (909) 622-2259

Fax: (909) 622-9441

Contractor’s License Number: 507561

| Project Information | Meeting Information |
| --- | --- |
| Project Name: Burn Ash Retaining Wall at Correia Middle School | Meeting Date: June 29, 2015 |
| Contract Number: CZ-15-0935-29 | Meeting Time: 11:00 a.m. |
| Contract Amount: $5,385,675.00 | Meeting Location: IBEW Main Hall 4545 Viewridge Avenue San Diego, CA 92123 |
| Construction Start Date: 6/23/15 |  |
| Construction End Date: 9/20/16 |  |

The Scope of Work to Be Performed

This project is a Design/Bid/Build burn ash mitigation project intending to soil cap found contaminated soil within the San Diego Unified School District’s (SDUSD) Correia Middle School slope embankment located along Valeta Street and Famosa Blvd. in San Diego, CA. Project consists of the construction of approximately 1,400 linear feet of sheet pile and concrete retaining wall, drainage brow ditch and cable railing, removal and replacement of 1,452 lineal feet of curb, gutter and sidewalk, one curb ramp, new irrigation lines and appurtenances for new irrigation services, 1,020 lineal feet of chain link fence, planting and irrigation and miscellaneous improvements to install a 2-feet thick soil cap over existing burn ash at the school site adjacent to and within City of San Diego Right-of-Way.

Equipment to Be Utilized on Job

Cast-In-Place Structural Concrete – Forklift, Water Truck, Loader, Small Tools Truck Structural Steel / Sheet Pile – Excavator, Forklift, Loader Reinforcing Steel – Forklift, Manlift Traffic Control – Forklift, Small Tools Truck Demolition Site Work – Backhoe, Loader, 10-wheel Trucks, Water Truck, Forklift Electrical (Exterior) – Backhoe, Small Tools Truck Earthwork – Excavator, Water Truck, Dozer, Backhoe, 10-wheel Truck, Smooth Drum Roller Hot Mix Asphalt for Roads – Paver, Smooth Drum Roller Minor Concrete – Forklift, Small Tools Truck Chain Link Fences and Gates – Forklift, Truck Cable Railing System – Forklift, Flatbed Truck Water Distribution – Backhoe, Loader Storm Drainage Utilities - Backhoe, Loader Irrigation & Landscaping - Backhoe, Loader Signing & Roadway Pavement Markings – Striping Truck

| Jobsite Information |
| --- |
| Address: 4302 Valeta St. San Diego, CA 92107 |
| Phone: 619-409-6966 | Jobsite Labor Rep: Theresa Hernandez |
| Fax: 619-481-3889 | Jobsite Safety Rep: Jennifer Garcia |
| Project Manager: Dave McCargar | Manpower to be Ordered By: Tom Kvitli |
| Job Superintendent: Tom Kvitli |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: 5 / WK | Start / Stop Times: 7:00 – 3:30 |
| Pay Day: Friday | Ending Day of Pay Period: Saturday |

| Jobsite Facilities |
| --- |
| Location(s) of First Aid Facilities: Jobsite Trailer |
| Location(s) of Sanitary Facilities: Jobsite Trailer & Portable adjacent to Work |
| Location(s) of Drinking Water Facilities: Jobsite Water Distributed to Employees |
| Description of Jobsite Parking: Off Street Parking adjacent to Field Office & On Street |
| Name of Selected Hospital: Scripps Medical Center Address: San Diego, CA 92103 Phone Number: 619‐294‐8111 |
| Manpower Estimates |
| Craft | Peak | Average |
| Boilermakers |  |  |
| Bricklayers |  |  |
| Carpenters | 6 (Reyes) / 1 (Vertical) | 4 (Reyes) / 1 (Vertical) |
| Cement Mason | 2 (Reyes) / 10 (Fowler) | 10 (Fowler) |
| Drywall Finishers |  |  |
| Electricians |  |  |
| Elevator Constructors |  |  |
| Fire Sprinkler Fitter |  |  |
| Floor Covers |  |  |
| Glaziers |  |  |
| Heat and Frost Insulators |  |  |
| Iron Workers | 4 (Quality) | 2 (Quality) |
| Laborers | 4 (Reyes) / 4 (Fowler) | 2 (Reyes) / 2 (Fowler) |
| Landscape, Irrigation, Underground and Specialty Piping |  |  |
| Laborers’ International Union of N.A. Highway & Street Stripers’ | 5 (Payco) | 3 (Payco) |
| Operating Engineering | 2 (Reyes) / 4 (Hale) / 2 (Vertical) | 2 (Reyes) / 2 (Hale) / 2 (Vertical) |
| Painters |  |  |
| Pipefitters |  |  |
| Plumbers |  |  |
| Sheet Metal Workers |  |  |
| Plasterers |  |  |
| Plaster Tenders |  |  |
| Roofers and Water proofers |  |  |
| Teamsters |  |  |
| Tile / Marble / Terrazzo |  |  |
| Tradeshow and Sign Craft |  |  |

T

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. All work assignments below are proposed assignments. Any craft in disagreement with proposed assignments may submit written documentation, within 14 days after the Pre-job Conference, to justify their claim to the work involved. The contractors will review all responses, if any. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work | Work Assignment |
| Earthwork (Reyes) | Operators (Local 12) & Laborers (Local 89) |
| Retaining Wall – Concrete Facing (Reyes) | Carpenters (Local 547) & Laborers (Local89) |
| Concrete Pumping (Reyes sub to TBD) | TBD |
| Clear and Grub (Reyes) | Operators (Local 12) & Laborers (Local 89) |
| Underground Utilities (A+B Landscaping) | Laborers Local 89, Operating Engineers Local 12 |
| Storm Drain (Reyes) | Operators (Local 12) & Laborers (Local 89) |
| Install Sheet Pile (Vertical Earthworks) | Pile drivers Local 2375 |
| Install Sheet Pile (Vertical Earthworks) | Operating Engineers Local 12 |
| Temporary Striping (Payco Specialties) | Laborers Local #1184 |
| Replace Pre-Existing Striping (Payco Specialties) | Laborers Local #1184 |
| Install Reinforcing Steel (Quality Rebar) | Ironworkers Local 229 |
| Surveying, staking, layout (Hale Engineering) | Operating Engineers Local 12 |
| Remove and replace curb, gutters, sidewalk Form and Pour (Rick Fowler) | Cement Masons Local 500 area 44 |
| Remove and replace curb, gutters, sidewalk Form and Pour (Rick Fowler) | Laborers Local 89 |
| Retaining Wall Concrete Facing Work (TBD) | Cement Masons Local 500 |
| Demolition of curb, gutters, sidewalk (TBD Possibly Penhall as sub to Rick Fowler) |  |
| Temporary Fencing (TBD) |  |
| Permanent Fencing (TBD) |  |
| Installing Irrigation System, Planting (A&B) | Laborers Local 89 |
| Water trucks (TBD) |  |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: Quality Reinforcing |
| Type/Scope of Work: Installing Reinforcing Steel |
| Address: 13275 Gregg St., Poway CA 92064 |
| Phone Number: (858) 748-8400 | License Number: 683317 |
| Estimated Starting Date: 07/06/2015 | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: A&B Landscaping |
| Type/Scope of Work: Installing irrigation system, planting |
| Address: PO Box 720322, San Diego CA 92172 |
| Phone Number: (858) 538-8673 | License Number: 641840 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: |
| Subcontractor Name: Hale Engineering |
| Type/Scope of Work: Surveying services, construction staking, and layout |
| Address: 7910 Convoy Ct., San Diego CA 92111 |
| Phone Number: (858) 715-1420 | License Number: 6787 |
| Estimated Starting Date: 6/23/15 | Estimated Ending Date: 09/19/16 |
| Manpower to Be Order By: |
| Subcontractor Name: Payco Specialties |
| Type/Scope of Work: Place Temporary Stripes, Replace Pre-Existing Stripe |
| Address: 120 N. 2nd Avenue, Chula Vista CA 91910 |
| Phone Number: (616) 422-9204 | License Number: 298637 |
| Estimated Starting Date: TBA | Estimated Ending Date: TBA |
| Manpower to Be Order By: |
| Subcontractor Name: Vertical Earthworks |
| Type/Scope of Work: Install Sheet Pile |
| Address: 4300 Campus Drive, Suite #203, Newport Beach CA 92660 |
| Phone Number: (949) 265-5990 | License Number: 936675 |
| Estimated Starting Date: 8/31/15 | Estimated Ending Date: 38 Days |
| Manpower to Be Order By: |

| Subcontractor Name: Rick Fowler Construction |
| --- |
| Type/Scope of Work: Remove and Replace curb / gutters/ sidewalk |
| Address: PO Box 965; 850 Knobhill Drive, Julian CA 92036 |
| Phone Number: (760) 271-1222 | License Number: 520493 |
| Estimated Starting Date: 8/5/15 | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |