San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

| General Contractor Information |
| --- |
| Prime Contractor: FERREIRA CONSTRUCTION CO., INC |
| Address:1125 PRESIOCA ST., SPRING VALLEY, CA 91977 |
| Phone:909-606-5900, EXT 683 |
| Fax:909-606-7711 |
| Contractor’s License Number: #955180 | Contractor’s DIR Number:1000001634 |
| Will the Prime Contractor (PC/GC) Perform PSA Covered Work: YES |

| Project Information | Meeting Information |
| --- | --- |
| Project Name: Spreckels ES-Chain Link Fence & Gate Replacement | Meeting Date: T.B.D. |
| Contract Number: CZ19-0619-52 | Meeting Time: T.B.D. |
| Contract Amount: $ 29,035.52 | Meeting Location: T.B.D. |
| Construction Start Date: 9/6/19 |  |
| Construction End Date: 9/19/19 |  |

The Scope of Work to Be Performed

Removal of existing 4 ft high Chain Link fence, coring of concrete for posts, Installation of 8 ft high Chain Link Fence and Gates

Equipment to Be Utilized on Job

Skid steer, concrete core machine

| Jobsite Information |
| --- |
| Address: 6033 Stadium St. San Diego, CA 92122 |
| Phone: 909-219-0684 | Jobsite Labor Rep: Fernando Velasco |
| Fax: 909-606-7711 | Jobsite Safety Rep: Fernando Velasco |
| Project Manager: Pete Delgado | Manpower to be Ordered By: Fernando Velasco |
| Job Superintendent: Fernando Velasco |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: One | Start / Stop Times: 7:00 am- 3:30 pm |
| Pay Day: Friday | Ending Day of Pay Period: Thursday |

Jobsite Facilities

Location(s) of First Aid Facilities: located in each job truck

Location(s) of Sanitary Facilities: located at each job site

Location(s) of Drinking Water Facilities: located on each job truck

Description of Jobsite Parking: T.B.D.

Name of Selected Hospital: UC San Diego Health- Emergency Services Address: 9434 Medical Center Dr. La Jolla, CA 92037 Phone Number: 858-657-7000

| Manpower Estimates |
| --- |
| Craft | Peak | Average |
| Boilermakers |  |  |
| Bricklayers |  |  |
| Carpenters |  |  |
| Cement Mason |  |  |
| Drywall Finishers |  |  |
| Electricians |  |  |
| Elevator Constructors |  |  |
| Fire Sprinkler Fitter |  |  |
| Floor Covers |  |  |
| Glaziers |  |  |
| Gunite Worker Union Local 345 |  |  |
| Heat and Frost Insulators |  |  |
| Iron Workers |  |  |
| Laborers | 4 men | 3 men |
| So Cal Laborers Environmental Workers |  |  |
| Landscape, Irrigation, Underground and Specialty Piping |  |  |
| Laborers’ International Union of N.A. Highway & Street Stripers’ |  |  |
| Operating Engineering | 1 man | 2 men |
| Painters |  |  |
| Pipefitters |  |  |
| Plumbers |  |  |
| Sheet Metal Workers |  |  |
| Plasterers |  |  |
| Plaster Tenders |  |  |
| Roofers and Water proofers |  |  |
| Teamsters |  |  |
| Tile / Marble / Terrazzo |  |  |
| Tradeshow and Sign Craft |  |  |

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work Scope/Name of Contractor | Work Assignment Craft/Classification & LU # |
| Dig Post Holes- Ferreira Const | Operator/XII- Local 12 |
| Installation of Chain Link Fence/Gates- | Laborers/III- Local 89 |
| Core Drilling-G&F Concrete Cutting, Inc | Laborers/III- Local 89 |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: G&F Concrete Cutting |
| Jurisdictional/Scope of Assignment: Coring holes for posts in concrete |
| Address: 13653 Alondra Blvd, Santa Fe Springs, CA 90670 |
| Phone Number: 562-229-0227 | License Number: 590310 |
| Estimated Starting Date: 9/10/19 | Estimated Ending Date: 9/13/2019 |
| Manpower to Be Order By: John Navarro |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Jurisdictional/Scope of Assignment: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |