|  |  |  |  |
| --- | --- | --- | --- |
| **Project Information** | | **Subcontractor Jobsite Scheduling Information** | |
| Project Name: Spreckles ES Chain Link Fence & Gate Replacement | | Number of Shifts: One | |
| General Contractor: FERREIRA CONSTRUCTION CO., INC | SD Unified Contract Number:  CZ19-0619-52 | Daily Start Time: 7:00am | Daily Stop Time: 3:30 pm |
| Subcontractor Start Date: 9/10/19 | Subcontractor Duration (Days):  3 days | Pay Period End Day:  Thursday | Pay Day: Friday |

|  |  |  |  |
| --- | --- | --- | --- |
| **Subcontractor Information** | | | |
| Subcontractor Name: **G&F Concrete Cutting Inc** | | | |
| **Contact Address: 13653 Alondra Blvd, Santa Fe Springs** | | **Contact Email Address: d.farias@gfconcretecutting.com** | |
| Company Phone: 844-432-2462 | | Company Fax: 562-229-0231 | |
| License Classifications(s): A, C12, C-8, C-21, C61/D06 | | License Number: 590310 | |
| DIR Registration Number:1000001776 | | | |
| Jobsite Contact Name: John Navarro | Jobsite Contact Email: jnavarro@gfconcretecutting.com | | Jobsite Contact Phone:  562-305-0569 |

|  |
| --- |
| **Describe the Work You Will Perform on this Project (100 words or less)** |
| Coring of concrete holes in existing concrete mow band |

|  |
| --- |
| **Equipment to Be Utilized in Performing Work on this Project** |
| Concrete coring machine |
|  |
|  |
|  |
|  |
|  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Workforce and Jurisdictional Assignments** | | | |
| Workforce hiring rules are described in **Article 3 of the SDUSD PSA.** Contact unions regarding dispatch/referral procedures.  Subcontractors shall work assignments in accordance with **Articles 8, 9 & 16, and Addendum 1 of the SDUSD PSA**.   1. Initial assignments by the subcontractor. Only crafts signatory to the SDUSD PSA may be assigned work. 2. Disagreements with initial assignment shall be addressed directly with the subcontractor. 3. The subcontractor shall consider any craft challenges to its work assignment. Any changes must be submitted in writing to the PSA coordinator within 14 days of the initial assignment announced at the Pre-job conference 4. Assignments shall be considered final 14 days after the Pre-job conference. Craft(s) in disagreement with the assignment may pursue remedies in accordance with **Article 8 of the SDUSD PSA**. | | | |
| **Jurisdictional Assignments** | | | |
| Scope of Work | Craft Assignment—Identify Union Name and Local Union No | Manpower Est. | |
| Peak | Avg |
| ***CORING OF CONCRETE*** | ***LABORERS Local 89*** | ***2*** | ***1*** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
| **SDUSD PSA Signatory Building and Construction Local Unions** | | | |
| * Boilermakers Local 92 * Bricklayers & Allied Craftsmen Local 4 * Cement Masons Local 500/Area 744 * Floor Covers Local 1399 * Glaziers Local 1399 * IBEW - Electrical Workers Local 569 * Insulators & Allied Trades (Heat & Frost) Local 5 * International Union of Elevator Constructors Local 18 * Iron Workers Local 229 * **Laborers Local 89** * Laborers Local Environmental Workers Local 300 * Laborers International Union Highway & Street Stripers’ LU 1184 * Millwrights & Machine Erectors Local 1607 * Pile Drivers Local 2375 * Operating Engineers Local 12 * Painter & Allied Trades DC 36 | * Paint & Tapers Local 1399 * Plasterers Local 200 * Plaster Tenders of So Cal Local 1414 * Plumbers &Steamfitters UA Local 230 * Road Sprinkler Fitters Local 669 * Roofers & Water Proofers Local 45 * So Cal Drywall Finishers Local 1136 * Southwest Regional Council of Carpenters Local 619 * Sheet Metal Workers Local 206 * Steamfitters & Pipefitters Local 250 * Teamsters Local 166 * Tile/Marble/Terrazzo Local 18 * Tradeshow and Sign Craft Local 831 * UA Plumbers Local 345: Landscape, Irrigation, Underground and Specialty Piping Applications | | |