San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

General Contractor Information

Prime Contractor: Straight Line General Contractors, Inc.

Address: 4747 Oceanside Blvd, Suite C Oceanside, CA 92056

Phone: (760) 630-7112

Fax: (760) 630-7662

Contractor’s License Number: 760964

| Project Information | Meeting Information |
| --- | --- |
| Project Name: K-2 Modifications at Boone & Washington Elementary Schools | Meeting Date: April 25, 2013 |
| Contract Number: CS-13-0502-29 | Meeting Time: 2:00pm |
| Contract Amount: $1,141,665 | Meeting Location: IBEW Union Hall (Main Hall) 4545 Viewridge Ave, Suite 100 San Diego, CA 92123 |
| Construction Start Date: 4/29/13 |  |
| Construction End Date: 9/6/13 |  |

The Scope of Work to Be Performed

Boone – conversion of 3 classrooms to a Library and Computer Lab. Minimal Restroom modifications. New ADA ramps. Washington – installation of new 2 story elevator and 2 flights of stairs. New ADA ramps.

Equipment to Be Utilized on Job

Fork lifts, man lifts and backhoes.

| Jobsite Information |
| --- |
| Address: BES 7330 Brookhaven Rd SD, Ca 92114 / WES 1789 State St SD, Ca 92101 |
| Phone: (760) 802-9475 | Jobsite Labor Rep: |
| Fax: N/A | Jobsite Safety Rep: Mark Kepley |
| Project Manager: Dan Williams | Manpower to be Ordered By: Liz Chittenden |
| Job Superintendent: Jeff Kepley |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: 1 | Start / Stop Times: 7:00am to 3:30pm |
| Pay Day: Friday | Ending Day of Pay Period: Friday |

Jobsite Facilities

Location(s) of First Aid Facilities: Project Trailer

Location(s) of Sanitary Facilities: Project Lay Down Area

Location(s) of Drinking Water Facilities: Project Trailer

Description of Jobsite Parking: Project Lay Down Area, public street parking

Name of Selected Hospital: (Boone) Paradise Valley Hospital Address: 2400 E 4th St, National City, CA 91950 Phone Number: (619) 470-4321

Jobsite Facilities

Location(s) of First Aid Facilities: Project Trailer

Location(s) of Sanitary Facilities: Project Lay Down Area

Location(s) of Drinking Water Facilities: Project Trailer

Description of Jobsite Parking: Project Lay Down Area, public street parking

Name of Selected Hospital: (Washington) UCSD Medical Center - Hillcrest Address: 200 W. Arbor Drive, San Diego 92103 Phone Number: (619) 543-6222

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. All work assignments below are proposed assignments. Any craft in disagreement with proposed assignments may submit written documentation, within 14 days after the Pre-job Conference, to justify their claim to the work involved. The contractors will review all responses, if any. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work | Work Assignment |
| American Mechanical – HVAC (2 exhaust fans only - no ductwork) | Sheet Metal Workers Local 206 |
| DW Hibbert – Electrical | IBEW - Electrical Workers Local 569 |
| DW Hibbert – Fire Stopping (2 elec penetrations to be self-performed) | IBEW - Electrical Workers Local 569 |
| Dave Whipple – Sheet Metal (Roof & misc. flashing - door drips, z-bar, expansion joint) | Sheet Metal Workers Local 206 |
| EL Hobbs – Drywall | SW Regional Council of Carpenters Local 547/1506 |
| E.L. Hobbs - Plaster | Plasterers Local 200, Plaster Tenders of So Cal Local 1414 |
| E.L. Hobbs - Metal Stud Framing | SW Regional Council of Carpenters Local 547/1506 |
| First Responder Fire Protection – Wet Fire Sprinklers | Fire Sprinkler – UA Local 669 |
| Janus Corporation – Soft Interior Demolition (all hand work) | Laborers Local 89 |
| JC Worley Plumbing – Building plumbing | Plumbers &Steamfitters UA Local 230 |
| JC Worley Plumbing - Site plumbing (re-route of @ 30' of sewer / storm drain) | Plumbers &Steamfitters UA Local 230 |
| JC Worley Plumbing – Site plumbing (trenching) | Operating Engineers Local 12 |
| Jeko Installation – toilet compartments, bathroom accessories | Southwest Regional Council of Carpenters Local 547 |
| J&RP Development – rough carpentry | Southwest Regional Council of Carpenters Local 547 |
| J&RP Development – doors, frames, hardware | Southwest Regional Council of Carpenters Local 547 |
| Magnesite Specialties – terrazzo | Tile/Marble/Terrazzo Local 18 |
| Magnesite Specialties - waterproofing elevator pit, planter | Roofers & Water Proofers Local 45 |
| Maid Fast Construction – painting | Paint & Tapers Local 1399 |
| Maya Tile – tile | Tile/Marble/Terrazzo Local 18 |
| P. Teixeira Construction – demo/earthwork (all equipment work) | Operating Engineers Local 12 |
| Perkins Masonry – concrete masonry unit | Bricklayers & Allied Craftsmen Local 4 |
| Perkins Masonry - Mason tenders | Laborers Local 89 |
| Progressive Carpet & Design – flooring | Floor Covers Local 1399 |
| Quality Reinforcing – steel reinforcing | Iron Workers Local 229 |
| RAP Engineering – asphalt paving | Operating Engineers Local 12, Laborers Local 89 |
| Stolo Cabinets – plastic laminate casework | SW Regional Council of Carpenters Local 547/1506 |
| Sylvester Roofing – roofing | Roofers & Water Proofers Local 45 |
| ThyssenKrupp Elevator – install elevator | IUEC Local 18 |
| Tri City Glass – install glass | Glaziers Local 1399 |
| Yamada - Metal Shelving Supplier Only |  |
| Book Support Services (factory (Yamada) metal shelving installation) | Southwest Regional Council of Carpenters Local 1506 |
| Standard Electronics – Fire Alarm (Boone) |  |
| DW Hibbert – (Installation of FA on Boone - tier to Standard Electronics) | IBEW - Electrical Workers Local 569 |
| SimplexGrinnell – Fire Alarm (Washington - Supplier Only) |  |
| Baker Electric, Inc. (Installation of FA on Washington - tier to SimplexGrinnell) | IBEW - Electrical Workers Local 569 |
| Straight Line – clean up, & joint sealants | Laborers Local 89 |
| Straight Line – concrete (all ground work - includes forming and finishing) | Cement Masons Local 500/Area 744 |
| Straight Line - concrete placement | Laborers Local 89 |
| San Diego Steel - structural steel | Iron Workers Local 229 |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: American Mechanical Contractors |
| Type/Scope of Work: HVAC |
| Address: 2604-B El Camino Real # 379 Carlsbad, CA 92008 |
| Phone Number: 760 497-7472 | License Number: 526468 |
| Estimated Starting Date: 05-10-13 | Estimated Ending Date: 09-01-13 |
| Manpower to Be Order By: Gary Grosso |
| Subcontractor Name: DW Hibbert Electric Co Inc |
| Type/Scope of Work: electrical & fire alarm |
| Address: 15814 Staples Rd, Ramona CA 92065 |
| Phone Number: 760 788-0838 | License Number: 681631 |
| Estimated Starting Date: 05/02/13 | Estimated Ending Date: 09/05/13 |
| Manpower to Be Order By: Dave Hibbert |
| Subcontractor Name: Dave Whipple Sheet Metal Inc |
| Type/Scope of Work: sheet metal |
| Address: 1077 N. Cuyamaca St, El Cajon, CA 92020 |
| Phone Number: 619 562-6962 | License Number: 736812 |
| Estimated Starting Date: 7/2/13 | Estimated Ending Date: 7/7/13 |
| Manpower to Be Order By: Steve Evell |
| Subcontractor Name: EL Hobbs Inc |
| Type/Scope of Work: drywall, lath, plaster |
| Address: P.O. Box 966, El Cajon, CA 92022 |
| Phone Number: 619 401-1708 | License Number: 777073 |
| Estimated Starting Date: 6/1/13 | Estimated Ending Date: |
| Manpower to Be Order By: Erik Hobbs |
| Subcontractor Name: First Responder Fire Protection Corp |
| Type/Scope of Work: fire sprinklers |
| Address: 2931-C Esperanza Wy, Simi Valley, CA 93063 |
| Phone Number: 562 842-6602 | License Number: 957349 |
| Estimated Starting Date: 9/1/13 | Estimated Ending Date: 9/4/13 |
| Manpower to Be Order By: John Flores |

| Subcontractor Name: Janus Corporation |
| --- |
| Type/Scope of Work: soft demo |
| Address: 1220 Keystone Wy, Vista, CA 92081 |
| Phone Number: 760 598-7374 | License Number: 572682 |
| Estimated Starting Date: 04/29/13 | Estimated Ending Date: 05/07/13 |
| Manpower to Be Order By: Juan Ahumada |
| Subcontractor Name: JC Worley Plumbing |
| Type/Scope of Work: site, ground plumbing |
| Address: 13485 Thunderhead St, San Diego, CA 92129 |
| Phone Number: 858 484-3422 | License Number: 907037 |
| Estimated Starting Date: 05/05/13 | Estimated Ending Date: 08/29/13 |
| Manpower to Be Order By: Jeremy Worley |
| Subcontractor Name: Jeko Installations |
| Type/Scope of Work: toilet compartments, bathroom accessories |
| Address: 10024 Tamil Rd, Lakeside, CA 92040 |
| Phone Number: 619 443-7785 | License Number: 716996 |
| Estimated Starting Date: 08/12/13 | Estimated Ending Date: 08/15/13 |
| Manpower to Be Order By: Jerry Kosel |
| Subcontractor Name: J&RP Development Corp |
| Type/Scope of Work: rough carpentry, doors/frames/hardware |
| Address: P.O. Box 65 Oceanside, CA 924049 |
| Phone Number: 760 519-7039 | License Number: 968531 |
| Estimated Starting Date: 5/30/13 | Estimated Ending Date: 6/30/13 |
| Manpower to Be Order By: Kelley Crull |
| Subcontractor Name: Magnesite Specialties Inc |
| Type/Scope of Work: terrazzo floors, waterproofing |
| Address: 8686 Production Ave, Suite A San Diego, CA 92121 |
| Phone Number: 858 578-4186 | License Number: 397738 |
| Estimated Starting Date: 6/1/13 | Estimated Ending Date: 6/8/13 |
| Manpower to Be Order By: Gary English |

| Subcontractor Name: Maid Fast Construction |
| --- |
| Type/Scope of Work: painting |
| Address: 440 Chambers St, # 104 El Cajon, CA 92020 |
| Phone Number: 619 749-6116 | License Number: 956791 |
| Estimated Starting Date: 7/30/13 | Estimated Ending Date: |
| Manpower to Be Order By: Scott Marrone |
| Subcontractor Name: Maya Tile Inc |
| Type/Scope of Work: set tile |
| Address: P.O. Box 403 Oceanside, CA 92049 |
| Phone Number: 760 535-7725 | License Number: 950431 |
| Estimated Starting Date: 08/15/13 | Estimated Ending Date: 08/23/13 |
| Manpower to Be Order By: Mike Weir |
| Subcontractor Name: P. Teixeira Construction Inc |
| Type/Scope of Work: earthwork, paving |
| Address: 13675 Highway 8 Business, El Cajon, CA 92021 |
| Phone Number: 619 443-3703 | License Number: 484396 |
| Estimated Starting Date: 4/29/13 | Estimated Ending Date: 5/6/13 |
| Manpower to Be Order By: Philip Teixeira |
| Subcontractor Name: Perkins Masonry Inc |
| Type/Scope of Work: concrete masonry unit |
| Address: 273 Boleroridge Pl, Escondido, CA 92026 |
| Phone Number: 760 807-7145 | License Number: 760536 |
| Estimated Starting Date: 5/1/13 | Estimated Ending Date: 5/26/13 |
| Manpower to Be Order By: Tim Perkins |
| Subcontractor Name: Progressive Carpet & Design Inc |
| Type/Scope of Work: flooring |
| Address: 6220 Marindustry Dr, Suite A San Diego, CA 92121 |
| Phone Number: 858 643-1695 | License Number: 772420 |
| Estimated Starting Date: 8/19/13 | Estimated Ending Date: 8/26/13 |
| Manpower to Be Order By: Tony Gabriola |

| Subcontractor Name: Quality Reinforcing Inc |
| --- |
| Type/Scope of Work: steel reinforcing |
| Address: 13275 Gregg St, Poway CA 92064 |
| Phone Number: 858 748-8400 | License Number: 683317 |
| Estimated Starting Date: 5/1/13 | Estimated Ending Date: 5/12/13 |
| Manpower to Be Order By: Jeff Miller |
| Subcontractor Name: RAP Engineering Inc |
| Type/Scope of Work: asphalt paving |
| Address: 420 Olive Ave, Vista CA 92083 |
| Phone Number: 760 233-2980 | License Number: 880956 |
| Estimated Starting Date: 4/30/13 | Estimated Ending Date: 5/2/13 |
| Manpower to Be Order By: Robert Perez |
| Subcontractor Name: Stolo Cabinets Inc |
| Type/Scope of Work: plastic laminate casework |
| Address: 860 Challenger St, Brea CA 92821 |
| Phone Number: 714 529-7303 | License Number: 267920 |
| Estimated Starting Date: 7/30/13 | Estimated Ending Date: 8/3/13 |
| Manpower to Be Order By: Steve Johnson |
| Subcontractor Name: Sylvester Roofing Co Inc |
| Type/Scope of Work: roofing |
| Address: 306 W El Norte Pkwy, Suite N-371 Escondido, CA 92026 |
| Phone Number: 760 743-0048 | License Number: 516696 |
| Estimated Starting Date: 5/6/13 | Estimated Ending Date: 5/10/13 |
| Manpower to Be Order By: Tony Zaffuto |
| Subcontractor Name: ThyssenKrupp Elevator Corp |
| Type/Scope of Work: furnish, install elevator |
| Address: 1965 Gillespie Wy, #101 El Cajon, CA 92020 |
| Phone Number: 619 596-7220 | License Number: 651371 |
| Estimated Starting Date: 8/12/13 | Estimated Ending Date: 8/30/13 |
| Manpower to Be Order By: John Swilley |
| Subcontractor Name: Tri City Glass of San Diego Inc Type/Scope of Work: furnish, install glass Address: 2555-B Sweetwater Springs Blvd Spring Valley, CA 91978 Phone Number: 619 670-4527 License Number: 252033 Estimated Starting Date: 7/1/13 Estimated Ending Date: 7/2/13 Manpower to Be Order By: Tom Blake Subcontractor Name: Book Support Services Type/Scope of Work: install shelving Address: 41110 Los Ranchos Circle Temecula, CA 92595 Phone Number: 951 544-4730 License Number: 602462 Estimated Starting Date: 08/23/13 Estimated Ending Date: 09/01/13 Manpower to Be Order By: Tom Bowen Subcontractor Name: Standard Electronics Type/Scope of Work: provide, install fire alarm (Boone ES) Address: 9340 Stevens Rd, Santee, CA 92071 Phone Number: 619 596-9950 License Number: 590876 Estimated Starting Date: 06/15/13 Estimated Ending Date: 08/23/13 Manpower to Be Order By: Rob Howell Subcontractor Name: Simplex Grinnell Type/Scope of Work: provide fire alarm system (Washington ES) Address: 3568 Ruffin Road South San Diego CA 92123 Phone Number: (858) 633-9100 License Number: Estimated Starting Date: 06/15/13 Estimated Ending Date: 08/23/13 Manpower to Be Order By: Subcontractor Name: Straight Line General Contractors Inc Type/Scope of Work: concrete, clean up, waterproofing, joint sealants Address: 4747 Oceanside Blvd, Suite C Oceanside, CA 92056 Phone Number: 760 630-7112 License Number: 760964 Estimated Starting Date: 4/29/13 Estimated Ending Date: 9/6/13 Manpower to Be Order By: Liz Chittenden |
| Subcontractor Name: San Diego Steel |
| Type/Scope of Work: Structural Steel and Metal Roofing |
| Address: 1558 Simpson Way Escondido, CA 92029 |
| Phone Number: (760) 489-9990 | License Number: 932783 |
| Estimated Starting Date: 06/10/13 | Estimated Ending Date: 06/20/13 |
| Manpower to Be Order By: Scott Jambeau |
| Subcontractor Name: Baker Electrical |
| Type/Scope of Work: Installation of FA system provided by SimplexGrinnell |
| Address: 1298 Pacific Oaks Place Escondido, CA 92029 |
| Phone Number: (760) 745-2001 | License Number: 161756 |
| Estimated Starting Date: 08/12/13 | Estimated Ending Date: 09/12/13 |
| Manpower to Be Order By: Wayne Rogers |