San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

General Contractor Information

Prime Contractor: Best Contracting Services, Inc.

Address: 19027 S. Hamilton Avenue, Gardena, CA 90248

Phone: (310) 328-6969

Fax: (310) 380-6066

Contractor’s License Number: 456263

| Project Information | Meeting Information |
| --- | --- |
| Project Name: DANA MIDDLE SCHOOL | Meeting Date: 6/24/2013 |
| Contract Number: CC-13-0805-29 | Meeting Time: 8:00 A.M. |
| Contract Amount: $1,091,400.00 | Meeting Location: SDUSD OFFICES – 4860 RUFFNER STREET (NOT THE JOBSITE TRAILER) |
| Construction Start Date: June 14, 2013 |  |
| Construction End Date: October 31, 2013 |  |

The Scope of Work to Be Performed

Tear-Off existing roof, gutters & skylight Furnish & Install New Roof Furnish & Install New gutters & downspouts Furnish & Install New Skylights Tie-in (17) downspouts to existing drainage lines

Equipment to Be Utilized on Job

Gradall

Bobcat

42’ Reach Fork Lift

| Jobsite Information |
| --- |
| Address: 1775 CHATSWORTH BLVD., SAN DIEGO, CALIF. 92106 |
| Phone: (858) 522-5831 | Jobsite Labor Rep: TBD |
| Fax: (858) 522-5885 | Jobsite Safety Rep: TBD |
| Project Manager: Randy Ayala | Manpower to be Ordered By: Randy Ayala |
| Job Superintendent: John French |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: One (1) | Start / Stop Times: 7:00 a.m. to 7:00 p.m. |
| Pay Day: Friday /Weekly | Ending Day of Pay Period: Tuesday |

Jobsite Facilities

Location(s) of First Aid Facilities: TBD

Location(s) of Sanitary Facilities: TBD

Location(s) of Drinking Water Facilities: TBD

Description of Jobsite Parking: TBD

Name of Selected Hospital: TBD Address: TBD Phone Number: TBD

| Manpower Estimates |
| --- |
| Craft | Peak | Average |
| Boilermakers | N/A | N/A |
| Bricklayers | N/A | N/A |
| Carpenters | N/A | NA |
| Cement Mason | 4 | 2 |
| Drywall Finishers | N/A | N/A |
| Electricians | N/A | N/A |
| Elevator Constructors | N/A | N/A |
| Fire Sprinkler Fitter | NA | N/A |
| Floor Covers | N/A | N/A |
| Glaziers | N/A | N/A |
| Heat and Frost Insulators | N/A | N/A |
| Iron Workers | N/A | N/A |
| Laborers | 4 | 2 |
| Landscape, Irrigation, Underground and Specialty Piping | N/A | N/A |
| Laborers’ International Union of N.A. Highway & Street Stripers’ | N/A | N/A |
| Operating Engineering | N/A | N/A |
| Painters | N/A | N/A |
| Pipefitters | N/A | N/A |
| Plumbers | N/A | N/A |
| Sheet Metal Workers | 4 | 2 |
| Plasterers | N/A | N/A |
| Plaster Tenders | N/A | N/A |
| Roofers and Water proofers | 12 | 8 |
| Teamsters | N/A | N/A |
| Tile / Marble / Terrazzo | N/A | N/A |
| radeshow and Sign Craft | N/A | N/A |

T

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. All work assignments below are proposed assignments. Any craft in disagreement with proposed assignments may submit written documentation, within 14 days after the Pre-job Conference, to justify their claim to the work involved. The contractors will review all responses, if any. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work | Work Assignment |
| B&M Tear-Off – Tear-Off existing roof | Roofer’s Local 45 |
| Best – Install New Roof | Roofer’s Local 45 |
| Best – Remove skylight & install New | Sheet Metal Workers Local 206 |
| Best – Removal gutters | Sheet Metal Workers Local 206 |
| Best – Installation of gutters & downspouts | Sheet Metal Workers Local 206 |
| Best – Gradall Operation | Roofer’s Local 45 |
| PRFormance – Tie-in (17) downspouts to existing drainage lines | Plumbers Local 230 |
| PRFormance – Excavation by hand | Laborer’s Local 89 |
| PRFormance – Minimal Concrete Demo | Laborer’s Local 89 |
| PRFormance – Minimal New Concrete | Cement Masons Local 500 |
| PRFormance – Bobcat Operation | Operation Engineers Local 12 |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: B & M TEAR OFF |
| Type/Scope of Work: ROOF REMOVAL |
| Address: 2420 Sand Creek Road, Brentwood, CA 94513 |
| Phone Number: (925) 755-9505 | License Number: 769864 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Randy Ayala |
| Subcontractor Name: PRFormance Contractors Inc. |
| Type/Scope of Work: Plumbing, Concrete patching, Excavation by hand |
| Address: 341 E. Hermosa Drive, Fullerton, CA 92835 |
| Phone Number: (562) 2013957 | License Number: 808513 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Randy Ayala |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |

| Subcontractor Name: |
| --- |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |