San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

General Contractor Information

Prime Contractor: Straight Line General Contractors, Inc.

Address: 4747 Oceanside Blvd, Suite C Oceanside, CA 92056

Phone: (760) 630-7112

Fax: (760) 630-7662

Contractor’s License Number: 760964

| Project Information | Meeting Information |
| --- | --- |
| Project Name: Electrical Upgrades and Interim Housing at Innovation Middle School | Meeting Date: |
| Contract Number: CZ-16-0982-29 | Meeting Time: |
| Contract Amount: $1,965,600.00 | Meeting Location: IBEW Union Hall (Main Hall) 4545 Viewridge Ave, Suite 100 San Diego, CA 92123 |
| Construction Start Date: 05/16/16 |  |
| Construction End Date: 08/20/16 |  |

The Scope of Work to Be Performed

Removal Existing relocatable buildings, new DG fire land, and electrical upgrades

Equipment to Be Utilized on Job

Fork lifts, man lifts, backhoes, loaders, bobcats, mini-excavators

| Jobsite Information |
| --- |
| Address: Innovation Middle School 5095 Arvinels Ave San Diego, CA 92117 |
| Phone: (858) 278-5948 | Jobsite Labor Rep: Eric Liljestrom |
| Fax: N/A | Jobsite Safety Rep: Mark Kepley |
| Project Manager: Dave Williams |  |
| Assistant Project Manager: | Manpower to be Ordered By: Liz Chittenden |
| Job Superintendent: Eric Liljestrom |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: 1 | Start / Stop Times: 7:00am to 3:30pm |
| Pay Day: Friday | Ending Day of Pay Period: Friday |

Jobsite Facilities

Location(s) of First Aid Facilities: Project Trailer

Location(s) of Sanitary Facilities: Project Lay Down Area

Location(s) of Drinking Water Facilities: Project Trailer

Description of Jobsite Parking: Project Lay Down Area, public street parking

Name of Selected Hospital: Paradise Valley Hospital Address: 2400 E 4th St, National City, CA 91950 Phone Number: (619) 470-4321

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. All work assignments below are proposed assignments. Any craft in disagreement with proposed assignments may submit written documentation, within 14 days after the Pre-job Conference, to justify their claim to the work involved. The contractors will review all responses, if any. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work | Work Assignment |
| All Time Fence Company, Inc. | SW Regional Council of Carpenters Local 547 |
| B & M Painting Contractors, Inc. - Painting | Painters Local 1399 |
| Continental Marble & Tile – Ceramic Tile | Tile/Marble/Terrazzo Local 18 |
| Diversified Window Coverings – Window Blinds | Painter & Allied Trades DC-36 |
| FrameCo Construction, Inc. – Framing | Carpenters Local 547 |
| John T. Hansen Enterprises | House mover – Local 89 |
| Moreno Valley Construction – Demo Relo’s | Laborers Local 89 |
| Q-Demolition, Inc. – Demolition (all hand work) | Laborers Local 89 |
| RAP Engineering, Inc. – Asphalt Paving (Equipment operators) | Operating Engineers Local 12 |
| RAP Engineering, Inc. – Asphalt Paving (hand work – shoveling/racking) | Laborers Local 89 |
| Ranbar Plumbing Contractors, Inc. – Plumbing | Local 230 |
| Ranbar Plumbing Contractors, Inc. – Excavation | Operating Engineers Local 12 |
| R.D.E. Company, Inc. – Drywall Installation | SW Regional Council of Carpenters Local 1506 |
| R.D.E. Company, Inc. – Drywall Finishing | So Cal Drywall Finishes 1136 |
| Saturn Electric – Electrical | IBEW Local 569 |
| Standard Electronics – Fire Alarm System | IBEW Local 569 |
| World Bridge Technologies – Low Voltage | Soundman Local 569 |
| Straight Line G.C., Inc. – Moving Furniture | Laborers Local 89 |
| Straight Line G.C., Inc. – HVAC | Sheet Metal Workers Local 206 |
| Straight Line G.C., Inc. – Clean up | Laborers Local 89 |
| Straight Line - concrete placement | Laborers Local 89 |
| Straight Line – concrete (all ground work - includes forming and finishing) | Cement Masons Local 500/Area 744 |
| Straight Line – earthwork - handwork | Laborers Local 89 |
| Straight Line – earthwork – equipment | Operating Engineers Local 12 |
| Subcontractors to Be Utilized |
| Subcontractor Name: All Time Fence Company, Inc. |
| Type/Scope of Work: Iron fence panels and Chain link fencing |
| Address: 2301 Auto Parkway Escondido, CA 92029 |
| Phone Number: 760 740-9070 | License Number: 810637 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Santos Mallallanes |
| Subcontractor Name: B & M Painting Contractors, Inc. |
| Type/Scope of Work: Painting |
| Address: 74850 Alta Loma Drive Twenty Nine Palms, CA 92277 |
| Phone Number: 760 310-5667 | License Number: 8007648 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Bill Sullivan |
| Subcontractor Name: Continental Marble & Tile |
| Type/Scope of Work: Ceramic Tile |
| Address: 2460 Anselmo Drive Corona, CA 92879 |
| Phone Number: (951) 284-1776 | License Number: 394 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Dave Guzman |
| Subcontractor Name: FrameCo Construction, Inc. |
| Type/Scope of Work: Wood Framing / blocking |
| Address: 3727 Via Palo Verde Lago San Diego, CA 91901 |
| Phone Number: (619) 445-4900 | License Number: 844162 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Brent Hill |
| Subcontractor Name: John T. Hansen Enterprises |
| Type/Scope of Work: Building Moving |
| Address: 14315-A Old Highway 80 El Cajon, CA 92021 |
| Phone Number: (619) 443-7400 | License Number: 601963 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Joe Hansen |

| Subcontractor Name: Moreno Valley Construction |
| --- |
| Type/Scope of Work: Demolition of existing relocatable buildings |
| Address: 14305 Corporate Way Moreno Valley, CA 92553 |
| Phone Number: (951) 697-6888 | License Number: 760066 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Jay Zuppardo |
| Subcontractor Name: Q-Demolition, Inc. |
| Type/Scope of Work: Interior soft demolition |
| Address: 1026 W. El Norte Parkwy Escondido, CA 92026 |
| Phone Number: 619 841-5403 | License Number: 813330 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Mike Dobbins |
| Subcontractor Name: RAP Engineering, Inc. |
| Type/Scope of Work: Asphalt Paving |
| Address: 503 E. Mission Road San Marcos, CA 92069 |
| Phone Number: (760) 233-2980 | License Number: 880956 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Robert Perez |
| Subcontractor Name: R.D.E. Company, Inc. |
| Type/Scope of Work: Drywall |
| Address: P.O. Box 2476 La Mesa, CA 91943 |
| Phone Number: 619 588-8633 | License Number: 724767 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: CJ Henry |
| Subcontractor Name: Ranbar Plumbing Contractors, Inc. |
| Type/Scope of Work: Plumbing |
| Address: 8514 Commerce Ave Ste B San Diego, CA 92121 |
| Phone Number: (619) 561-3337 |  |
| Estimated Starting Date: TBD | License Number: 844070 |
| Manpower to Be Order By: Megan | Estimated Ending Date: TBD |

| Subcontractor Name: Saturn Electric |
| --- |
| Type/Scope of Work: Electrical |
| Address: 7552 Trade Street San Diego, CA 92121 |
| Phone Number: (858) 271-4100 | License Number: 21909 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Joe Fraire |
| Subcontractor Name: Standard Electronics |
| Type/Scope of Work: Fire Alarm |
| Address: 9340 Stevens Road Santee, CA 92071 |
| Phone Number: (619) 596-9950 | License Number: 592834 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Brett Budverson |
| Subcontractor Name: World Bridge Technologies |
| Type/Scope of Work: Low Voltage |
| Address: 1050 Pioneer Way # G El Cajon, CA 92020 |
| Phone Number: (619) 792-1260 | License Number: 848495 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Kevin Ware |
| Subcontractor Name: Straight Line General Contractors, Inc. |
| Type/Scope of Work: Furniture Moving, Cleanup, Doors/Hardware, HVAC, Concrete |
| Address: 4747 Oceanside Blvd Suite C Oceanside, CA 92056 |
| Phone Number: 760 630-7112 | License Number: 760964 |
| Estimated Starting Date: TBD | Estimated Ending Date: TBD |
| Manpower to Be Order By: Dave Williams |