|  |  |  |  |
| --- | --- | --- | --- |
| **Project Information** | | **Subcontractor Jobsite Scheduling Information** | |
| Project Name:  **Whole Site Modernization at Pershing Middle School** | | Number of Shifts:  1 | |
| General Contractor:  **Barnhart-Reese Construction, Inc.** | SD Unified Contract Number:  **CZ-14-0835-57** | Daily Start Time:  7:30 AM | Daily Stop Time:  3:30 PM |
| Subcontractor Start Date:  Unknown | Subcontractor Duration (Days):  12 Days | Pay Period End Day:  Thursday | Pay Day:  Thursday |

|  |  |  |
| --- | --- | --- |
| **Subcontractor Information** | | |
| Subcontractor Name:  Pro Installations, Inc. dba ProSpectra Contract Flooring | | |
| Address:  8320 Camino Santa Fe, Ste. 100, San Diego, CA 92121 | | |
| Contact Email Address: [mike.landreth@spectracf.com](mailto:mike.landreth@spectracf.com)  Mike Landreth, Project Manager | | |
| Phone:  858.642.7429 x 229 | | |
| Fax:  858.642.7690 | License Classification  C15: | License Status:  Active – 09/30/2015 |
| License Number:  740392 |  |  |

|  |
| --- |
| **Describe the Work You Will Perform on this Project (100 words or less)** |
| Supply and install all material for flooring work per the following specification sections:  096513-Resilient Base and Accessories  096519-Resilient Tile Flooring  096543-Linoleum Floor Covering  096566-Resilient Athletic Flooring  096816-Sheet Carpeting |

|  |
| --- |
| **Equipment to Be Utilized in Performing Work on this Project** |
| Basic Hand Tools |
|  |
|  |
|  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Referrals and Jurisdictional Assignments** | | | |
| Referral procedures will be in accordance with **Article 3 of the SDUSD PSA.** Unions should have such referral procedures posted at their hiring halls.  Subcontractors make work assignments in accordance with **Articles 8 & 9, and Addendum 1 of the SDUSD PSA**.   1. Preliminary assignments by the subcontractor. 2. Any craft in disagreement with preliminary assignments must submit written documentation justifying their claim to the work within 14 days after the Pre-job Conference 3. The subcontractor shall review each claim and shall make final work assignments. 4. Any craft in disagreement with the final assignments may file a jurisdictional dispute consistent with **Article 8 of the SDUSD PSA**. | | | |
| **Jurisdictional Assignments** | | | |
| Scope of Work | Craft Assignment—Identify Union Name and Local Union No | Manpower Est. | |
| Peak | Avg |
| Flooring Installation | Painter & Allied Trades DC 36  Floor Covers Local 1399 | 2 | 2 |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
| **San Diego Building and Construction Local Unions** | | | |
| * Insulators & Allied Trades (Heat & Frost) Local 5, * Boilermakers Local 92, Bricklayers & Allied Craftsmen Local 4, * Cement Masons Local 500/Area 744, * IBEW - Electrical Workers Local 569, * International Union of Elevator Constructors Local 18, * Iron Workers Local 229, * Laborers Local 89, * Laborers Local 300, * Plasterers Local 200, * Plaster Tenders of So Cal Local 1414, * Operating Engineers Local 12, * Plumbers &Steamfitters UA Local 230, * Road Sprinkler Fitters Local 669, * Roofers & Water Proofers Local 45, * Laborers International Union Highway & Street Stripers’ LU 1184 | * Sheet Metal Workers Local 206, * Steamfitters & Pipefitters Local 250, * Teamsters Local 36, * Tile/Marble/Terrazzo Local 18 * Southwest Regional Council of Carpenters Local 547 * Southwest Regional Council of Carpenters Local 1506 * Millwrights & Machine Erectors Local 1607 Pile Drivers Local 2375 * Painter & Allied Trades DC 36: * So Cal Drywall Finishers Local 1136, * Floor Covers Local 1399, * Glaziers Local 1399, * Paint & Tapers Local 1399, * Tradeshow and Sign Craft Local 831 * UA Plumbers Local 345: Landscape, Irrigation, Underground and Specialty Piping Applications | | |