San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

General Contractor Information

Prime Contractor: Soltek Pacific Construction Company

Address: 2424 Congress St. San Diego, CA 92110

Phone: 619-296-6247

Fax: 629-296-0730

Contractor’s License Number: 886641

| Project Information | Meeting Information |
| --- | --- |
| Project Name: Furnish and Install Interim Housing at SDHS | Meeting Date: Tuesday, May 19, 2015 |
| Contract Number: CZ-15-0814-57 | Meeting Time: 1:00-3:30 PM |
| Contract Amount:1,471,000.00 | Meeting Location: IBEW Training Facility Room 201: 4675 Viewridge Ave San Diego, CA 92123 |
| Construction Start Date: NTP 4/14/15 |  |
| Construction End Date: 8/14/15 |  |

The Scope of Work to Be Performed

Furnishing and Installing (1) 12’ x 40’ re-locatable girls/boys and staff restroom unit, (8) 24’x40’ re-locatable units and (1) 32’x40’ re-locatable unit for the following use: (6) will be used for general purposes, (1) administration building, (1) art building and (1) lab classroom. Contractor to furnish and install all decks and ramps shown in contract documents and perform all required site improvements plus electrical, plumbing, and low voltage work required or installation.

Equipment to Be Utilized on Job

Hand drill, Striping Machine, Lifts, Backhoe, Ladders, Benders, Drills, Saws, 2-Man Auger,

Welder, Generator, Band Saw, Hole Drill Metal, Skidsteer, 3-5 Ton Double Drum Roller

Snips.

| Jobsite Information |
| --- |
| Address: 1405 Park Ave. San Diego, CA 92101 (San Diego High School) |
| Phone: 619-296-6247 | Jobsite Labor Rep: Ken Goss |
| Fax: 619-296-0730 | Jobsite Safety Rep: Mike Hagler |
| Project Manager: Casey Bane | Manpower to be Ordered By: Ken Goss |
| Job Superintendent: Ken Goss |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: 1 | Start / Stop Times: 7:00AM to 3:30 PM |
| Pay Day: Friday | Ending Day of Pay Period: Saturday |

Jobsite Facilities

Location(s) of First Aid Facilities: Jobsite Trailer

Location(s) of Sanitary Facilities: Jobsite Trailer

Location(s) of Drinking Water Facilities: Jobsite Trailer

Description of Jobsite Parking: Parking on street of job site

Name of Selected Hospital: Scripps Mercy Hospital Address: 4077 5th Ave, San Diego, CA 92103 Phone Number: (619) 294-8111

| Manpower Estimates |
| --- |
| Craft | Peak | Average |
| Boilermakers |  |  |
| Bricklayers |  |  |
| Carpenters | 1 | 1 |
| Cement Mason |  |  |
| Drywall Finishers |  |  |
| Electricians | 12 | 9 |
| Elevator Constructors |  |  |
| Fire Sprinkler Fitter |  |  |
| Floor Covers |  |  |
| Glaziers |  |  |
| Heat and Frost Insulators |  |  |
| Iron Workers |  |  |
| Laborers | 27 | 20 |
| Landscape, Irrigation, Underground and Specialty Piping |  |  |
| Laborers’ International Union of N.A. Highway & Street Stripers’ |  |  |
| Operating Engineering | 5 | 5 |
| Painters |  |  |
| Pipefitters |  |  |
| Plumbers | 2 | 2 |
| Sheet Metal Workers |  |  |
| Plasterers |  |  |
| Plaster Tenders |  |  |
| Roofers and Water proofers |  |  |
| Teamsters |  |  |
| Tile / Marble / Terrazzo |  |  |
| Tradeshow and Sign Craft |  |  |

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. All work assignments below are proposed assignments. Any craft in disagreement with proposed assignments may submit written documentation, within 14 days after the Pre-job Conference, to justify their claim to the work involved. The contractors will review all responses, if any. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work | Work Assignment |
| Blind Installation | Local 547 Carpenters Union |
| Striping and Disabled Parking Signage | Laborers Local 1184 |
| Low voltage, audio video sound communications system installation | Local 569 IBEW |
| Underground Sewer and Water | Plumbing Local 230 and Operating Engineer Local 12 |
| Electrical | Local 569 IBEW |
| Installation of Chain Link Fence and Gates | Laborer Local 89 and Operating Engineer Local 12 |
| Furnish and Install Re-Locatables | Laborers local 89 |
| Asphalt Trench Patching and Ramp Landings | Laborers local 89 and Operating Engineers Local 12 |
| Installation of panels and devices for fire alarm system | Local 569 IBEW |
| Low Voltage System | Local 569 IBEW |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: A1 Quality Blinds and Specialties |
| Type/Scope of Work: Blind Installation |
| Address: 9925 Business Park Ave. Suite C, San Diego, CA 92131 |
| Phone Number: 858-689-9999 | License Number: 848034 |
| Estimated Starting Date: 7-15-15 | Estimated Ending Date: 7/31/15 |
| Manpower to Be Order By: Eugen Fundelea |
| Subcontractor Name: ABC Resources, Inc |
| Type/Scope of Work: Striping and Disabled Parking Signage |
| Address: 1527 W. State Street, Ontario, CA 91762 |
| Phone Number: 909-988-0390 | License Number: 538680 |
| Estimated Starting Date: 6-1-15 | Estimated Ending Date: 6-2-15 |
| Manpower to Be Order By: Shawn Webber |
| Subcontractor Name: Audio Associates |
| Type/Scope of Work: Low Voltage AV Sound Communications System Installation |
| Address: 8200 Center Drive, La Mesa, CA 91942 |
| Phone Number: 619-461-9445 | License Number: |
| Estimated Starting Date: 6-2015 | Estimated Ending Date: 6-2015 |
| Manpower to Be Order By: Pete Spencer |
| Subcontractor Name: CSM Plumbing, Inc. |
| Type/Scope of Work: Underground sewer and water for re-locatable buildings, water and sewer connections to re-locatables. |
| Address: 33175 Temecula Parkway, A-344, Temecula, CA 92592 |
| Phone Number: 951-302-6285 | License Number: 745198 |
| Estimated Starting Date: 5/19/15 | Estimated Ending Date: 6/11/15 |
| Manpower to Be Order By: |
| Subcontractor Name: D.W. Hibbert Electric Company |
| Type/Scope of Work: electrical |
| Address: 15814 Staples Rd., Ramona, CA 92065 |
| Phone Number: 760-788-0838 | License Number: 681631 |
| Estimated Starting Date: 5/15/15 | Estimated Ending Date: 8/14/15 |
| Manpower to Be Order By: Don |

| Subcontractor Name: FenceCorp |
| --- |
| Type/Scope of Work: Installation of Shade Cloth, Chain Link Fence and Gates |
| Address: 2401 Industry Street |
| Phone Number: 760-721-2101 | License Number: 886544 |
| Estimated Starting Date: 7/1/15 | Estimated Ending Date: 7/31/15 |
| Manpower to Be Order By: Brian Jarvis |
| Subcontractor Name: RAP Engineering |
| Type/Scope of Work: Asphalt |
| Address: 503 E. Mission Road, San Marcos, CA 92069 |
| Phone Number: 760-233-2980 | License Number: 880596 |
| Estimated Starting Date: TBD | Estimated Ending Date: |
| Manpower to Be Order By: Robert Perez |
| Subcontractor Name: Simplex Grinnell |
| Type/Scope of Work: Fire Alarm System |
| Address: 3568 Ruffin Rd. South, San Diego, Ca 92123 |
| Phone Number: 858-633-9100 | License Number: 986047 |
| Estimated Starting Date: 7/1/15 | Estimated Ending Date: |
| Manpower to Be Order By: Ofer Elkayam |
| Subcontractor Name: Silver Creek Industries |
| Type/Scope of Work: Furnish Re-locatables |
| Address: 2830 Barrett Perris, CA 92579 |
| Phone Number: 951-943-5393 | License Number: 855259 |
| Estimated Starting Date: 5/20/15 | Estimated Ending Date: |
| Manpower to Be Order By: Greg Parks |
| Subcontractor Name: Union Modular |
| Type/Scope of Work: Installation of Relocatables |
| Address: 13617 12th St #B, Chino, CA 91710 |
| Phone Number: 909-740-3120 | License Number: 994495 |
| Estimated Starting Date: 6/15 | Estimated Ending Date:7/15 |
| Manpower to Be Order By: Sean Khan |

| Subcontractor Name: World Bridge |
| --- |
| Type/Scope of Work: Low Voltage Systems |
| Address: 1050 Pioneer Way, Suite G, El Cajon, CA 92020 |
| Phone Number: 619-792-1260 | License Number: 848495 |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: Kevin Ware |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |

| Subcontractor Name: |
| --- |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |