San Diego Unified School District

Project Stabilization Agreement (PSA)

Pre-Job Conference Form

General Contractor Information

Prime Contractor: Soltek Pacific Construction Co.

Address: 2424 Congress St. San Diego, CA 92110

Phone: 619-296-6247

Fax: 619-296-7109

Contractor’s License Number: 886641

| Project Information | Meeting Information |
| --- | --- |
| Project Name: Remodel Science Labs to New Biomedical Classrooms at San Diego High School | Meeting Date: Thursday, May 22, 2014 |
| Contract Number: CZ-14-0799-29 | Meeting Time: 1:00 PM |
| Contract Amount: $1,800,000.00 | Meeting Location: IBEW Main Hall: 4545 Viewridge, San Diego, CA 92123 |
| Construction Start Date: June 16, 2014 |  |
| Construction End Date: Substantial Completion no later than December 31, 2014 |  |

The Scope of Work to Be Performed

Alteration to existing building 500; (2) science classrooms, (1) lab, (1) office, (1) storage, (1) restroom and accessibility upgrades in building 500 second floor only. Seismic Upgrades

Equipment to Be Utilized on Job

Wet Saw, Hand Tools, Ladders, Scaffolding, Respirators, Drill, Table Saw, Snips, Boom Lift,

Wire Puller, Digital Multi-Meter, Screw Guns, Extension Cords, Chop Saws, Shot Pin Guns,

Rolling Scaffolds, Manual Duct Lifts, Personal Scissor Lifts,

| Jobsite Information |
| --- |
| Address: 1405 Park Blvd., San Diego, CA 92103 |
| Phone: 619-997-8498 | Jobsite Labor Rep: Bob Williams |
| Fax: 619-862-2240 | Jobsite Safety Rep: Mike Hagler |
| Project Manager: Sonya Mancilla | Manpower to be Ordered By: Individual Subcontractors |
| Job Superintendent: Bob Williams |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: 1 | Start / Stop Times: Per Work Sequence outlined in the General Conditions –Section 011000 1.4 |
| Pay Day: Soltek Pacific - Friday Subcontractors – Varies | Ending Day of Pay Period: Soltek – Friday Subcontractors – Varies |

Jobsite Facilities

Location(s) of First Aid Facilities: Soltek Pacific Job Site Trailer

Location(s) of Sanitary Facilities: Various

Location(s) of Drinking Water Facilities: Soltek Pacific Job Site Trailer

Description of Jobsite Parking: East of the football field

Name of Selected Hospital: US Health Works Address: 3930 4th Avenue, San Diego, CA 92103 Phone Number: 619-297-9610

| Manpower Estimates |
| --- |
| Craft | Peak | Average |
| Boilermakers |  |  |
| Bricklayers |  |  |
| Carpenters | 28 | 19 |
| Cement Mason |  |  |
| Drywall Finishers | 13 | 7 |
| Electricians | 4 | 2 |
| Elevator Constructors |  |  |
| Fire Sprinkler Fitter |  |  |
| Floor Covers | 6 | 4 |
| Glaziers | 3 | 2 |
| Heat and Frost Insulators | 2 | 1 |
| Iron Workers | 10 | 6 |
| Laborers | 17 | 15 |
| Landscape, Irrigation, Underground and Specialty Piping |  |  |
| Laborers’ International Union of N.A. Highway & Street Stripers’ |  |  |
| Operating Engineering |  |  |
| Painters | 2 | 1 |
| Pipefitters |  |  |
| Plumbers | 4 | 2 |
| Sheet Metal Workers | 2 | 1 |
| Plasterers |  |  |
| Plaster Tenders |  |  |
| Roofers and Water proofers | 5 | 4 |
| Teamsters |  |  |
| Tile / Marble / Terrazzo | 2 | 2 |
| Tradeshow and Sign Craft |  |  |

T

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. All work assignments below are proposed assignments. Any craft in disagreement with proposed assignments may submit written documentation, within 14 days after the Pre-job Conference, to justify their claim to the work involved. The contractors will review all responses, if any. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Type of Work | Work Assignment |
| Able Heating & Air Conditioning | HVAC Mechanical –SMW Local 206 |
| Artimex Iron Co Inc. | Structural Steel –IW Local 229 |
| Cramer Painting, Inc. | Painting – Painters Local 36 |
| Centerview Commercial Window Treatment | Horizontal Blinds – Laborers Local 89 |
| Fibrwrap Construction Services | Fiber Reinforced Polymer – |
| J&RP Development | Demo, Rebar Dowels, Doors/Frames – Laborers Local 89 and Carp. Local 547 |
| Janus Corporation | Asbestos Abatement –Laborers Local 89 |
| JDS Plumbing & Mechanical | Plumbing – Plumb. Local 230 and Insult. Local 5 |
| McKernan Inc Contractors | Doors, Frames and Hardware – Carpenters Local 1506 |
| Pacific Coast Glazing, Inc. | Aluminum Windows – Glaziers Local 1399 |
| Picket Fence Design Inc. | Ceramic Tile – Floor Covers Local 1399 and Tile/Marble Local 18 |
| ProSpectra Contract Flooring | Resilient Base, Sheet Vinyl, Carpet – Painter Local 36 and Floor Covers local 1399 |
| Quality Reinforcing, Inc. | Reinforcing Steel – IW Local 229 |
| Roof Construction | Roofing – Roofers Local 15 |
| Simplex Grinnell | Fire Alarm System – IBEW Local 569 |
| Spring Valley Insulation | Insulation – Carpenter Local 1506 |
| Stumbaugh & Associates, Inc. | Toilet Accessories – Carpenters Local 209 and Sheet Metal 108 |
| Towne Construction Inc. | Framing, Drywall and Finish Tape –Carpenters Local 1506 |
| TP Acoustics, Inc. | Acoustical Ceiling – Carpenters Local 1506 |
| Woodcraft Co. | Architectural Woodwork – Carpenters Local 547 |
| World Bridge Technologies | Electrical – IBEW Local 569 |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: Able Heating & Air Conditioning, Inc. |
| Type/Scope of Work: HVAC |
| Address: 1020 Colorado Avenue, Suite A |
| Phone Number: 619-409-9100 | License Number: 466861 |
| Estimated Starting Date: August 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Moses Moreno |
| Subcontractor Name: Centerview Commercial Window Treatments, Inc. |
| Type/Scope of Work: Horizontal Blinds |
| Address: P.O. Box 503092, San Diego, CA 92150 |
| Phone Number: 858-217-6218 | License Number: 898713 |
| Estimated Starting Date: November 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Terry Farris |
| Subcontractor Name: Cramer Painting, Inc. |
| Type/Scope of Work: Painting |
| Address: 4080 Mission Blvd. Montclair, CA 91761 |
| Phone Number: 909-397-5770 | License Number: 363459 |
| Estimated Starting Date: July 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Steven Cramer |
| Subcontractor Name: Fibrwrap Construction Services, Inc. |
| Type/Scope of Work: Fiber Reinforced Polymer |
| Address: 4255 East Airport Drive, Ontario CA 91761 |
| Phone Number: 909-390-4363 | License Number: 966876 |
| Estimated Starting Date: July 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Corey Ptaszynski |
| Subcontractor Name: J&RP Development |
| Type/Scope of Work: Demo, Rebar Dowels, Door/Frames Labor |
| Address: P.O Box 65. Oceanside, CA 92049 |
| Phone Number: 217-778-5946 | License Number: 968531 |
| Estimated Starting Date: June 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Kelly Crull |
| Subcontractor Name: Janus Corporation |
| Type/Scope of Work: Asbestos removal |
| Address: 1220 Keystone Way, Vista, CA 92081 |
| Phone Number: 760-598-7374 | License Number: 572682 |
| Estimated Starting Date: June 2014 | Estimated Ending Date: |
| Manpower to Be Order By: John Denton |
| Subcontractor Name: JDS Plumbing & Mechanical |
| Type/Scope of Work: Plumbing |
| Address: 2824 Felicia Way, Vista, CA 92084 |
| Phone Number: 760-477-7967 | License Number: 895798 |
| Estimated Starting Date: June 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Jeff Shaposhnick |
| Subcontractor Name: McKernan Inc. Contractors |
| Type/Scope of Work: Hollow Metals / Wood Doors / Hardware |
| Address: P.O. Box 8984, Redlands, CA 92375 |
| Phone Number: 909-307-5650 | License Number: 957421 |
| Estimated Starting Date: October 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Bryan McKernan |
| Subcontractor Name: Pacific Coast Glazing, Inc. |
| Type/Scope of Work: Aluminum Windows |
| Address: 1451 Morena Blvd., San Diego, CA 92110 |
| Phone Number: 619-279-5000 | License Number: 938152 |
| Estimated Starting Date: August 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Bill Booth |
| Subcontractor Name: Picket Fence Design Inc. dba PFD Floor Covering |
| Type/Scope of Work: Ceramic Tile |
| Address: 9220 Trade Place, San Diego, CA 92110 |
| Phone Number: 858-271-1820 | License Number: 818307 |
| Estimated Starting Date: October 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Rich Sanchez |
| Subcontractor Name: Pro Installation Inc. dba ProSpectra Contract Flooring |
| Type/Scope of Work: Flooring |
| Address: 8320 Camino Santa Fe Ste.1, San Diego, CA 92121 |
| Phone Number: 858-642-7429 | License Number: 740392 |
| Estimated Starting Date: November 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Steve Landreth |
| Subcontractor Name: Quality Reinforcing, Inc. |
| Type/Scope of Work: Shotcrete |
| Address: 13275 Gregg Street, Poway, CA 92064 |
| Phone Number: 858-748-8400 | License Number: 683317 |
| Estimated Starting Date: August 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Tim Pitner |
| Subcontractor Name: Roof Construction |
| Type/Scope of Work: Bituminous Membrane Roofing |
| Address: 1563 Sterling Court, Escondido, CA 92029 |
| Phone Number: 760-738-1050 | License Number: 647203 |
| Estimated Starting Date: July 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Ronald Chambers |

| Subcontractor Name: Simplex Grinnell LP |
| --- |
| Type/Scope of Work: Digital Addressable Fire Alarm |
| Address: 3568 Ruffin Road South, San Diego, CA 92123 |
| Phone Number: 858-633-9100 | License Number: 986047 |
| Estimated Starting Date: October 2014 | Estimated Ending Date: |
| Manpower to Be Order By: James Kishish |
| Subcontractor Name: Spring Valley Insulation Contractors |
| Type/Scope of Work: Building Insulation |
| Address: 3151 Bancroft Drive, Spring Valley, CA 91977 |
| Phone Number: 619-463-0266 | License Number: 202032 |
| Estimated Starting Date: August 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Jessica Romo |
| Subcontractor Name: Stumbaugh & Associates, Inc. |
| Type/Scope of Work: Toilet Accessories |
| Address: 3303 North San Fernando Blvd. Burbank, CA 91504 |
| Phone Number: 858-444-1683 | License Number: 288724 |
| Estimated Starting Date: November 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Mark Herzer |
| Subcontractor Name: Towne Construction, Inc. |
| Type/Scope of Work: Cold Formed Metal Framing |
| Address: 12115 Lakeside Avenue, Lakeside, CA 92040 |
| Phone Number: 619-390-4557 | License Number: 704012 |
| Estimated Starting Date: July 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Marc Towne |
| Subcontractor Name: TP Acoustics, Inc. |
| Type/Scope of Work: Acoustical Panel Ceiling |
| Address: 9225 Mira Este Court, Suite A, San Diego, CA 92126 |
| Phone Number: 858-271-4404 | License Number:592834 |
| Estimated Starting Date: October 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Mark Drozanowski |

| Subcontractor Name: Woodcraft Company |
| --- |
| Type/Scope of Work: Int. Architectural Woodwork |
| Address: 6700 Gateway Park Drive, Suite 4, San Diego, CA 92154 |
| Phone Number: 619-671-9663 | License Number: 940315 |
| Estimated Starting Date: October 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Mehdi Govari |
| Subcontractor Name: World Bridge Technologies, Inc. |
| Type/Scope of Work: Electrical and Communications |
| Address: 1050 Pioneer Way #G, El Cajon, CA 92020 |
| Phone Number: 619-792-1260 | License Number:848495 |
| Estimated Starting Date: June 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Kevin Ware |
| Subcontractor Name: Artimex Iron, Inc. |
| Type/Scope of Work: Structural Steel |
| Address: 315 Cypress Lane, El Cajon, CA 92020 |
| Phone Number: 619-444-3155 | License Number: 396786 |
| Estimated Starting Date: July 2014 | Estimated Ending Date: |
| Manpower to Be Order By: Jesus Fregoso |