# San Diego Unified School District

# Project Stabilization Agreement (PSA)

# Pre-Job Conference Form

General Contractor Information

Prime Contractor: IO Environmental & Infrastructure Inc.

Address: 2840 Adams Ave. Suite 301 San Diego CA 92115

Phone 619.280.3278

Fax 619.677.5648

Contractor’s License Number: 957419 A HAZ

| Project Information | Meeting Information |
| --- | --- |
| Project Name: Salk Vernal Pool Mitigation | Meeting Date: July 10, 2013 |
| Contract Number: CZ-13-0979-29 | Meeting Time: 09:00 am |
| Contract Amount: $767,176.00 | Meeting Location: PPO Construction Conference Room 4860 Ruffner St. San Diego, CA 92111 |
| Construction Start Date: June 8th |  |
| Construction End Date: March 14th |  |

The Scope of Work to Be Performed

Vernal Pool Mitigation to include: Seed Collection, Clear and Grub, Herbicide application, Vernal Pool micro-grading, Existing Fill Pad excavation and disposal, Finish and Contour Grading, 1 gal container and rose pot plantings, 120 Day Plant Establishment.

Equipment to Be Utilized on Job

Small Dozer, Skid Steer, Loaders, Skip Loader

| Jobsite Information |
| --- |
| Address: 10810 Park dale Avenue San Diego CA 92121 |
| Phone: | Jobsite Labor Rep: |
| Fax: | Jobsite Safety Rep: |
| Project Manager: Peter Merz | Manpower to be Ordered By: |
| Job Superintendent: Guy Blanchard |  |

| Jobsite Scheduling Information |
| --- |
| Number of Shifts: | Start / Stop Times: |
| Pay Day: | Ending Day of Pay Period: |

Jobsite Facilities

Location(s) of First Aid Facilities: On site

Location(s) of Sanitary Facilities: On Site

Location(s) of Drinking Water Facilities: On site

Description of Jobsite Parking: Existing Parking lot

Name of Selected Hospital: Address: Phone Number:

| Manpower Estimates |
| --- |
| Craft | Peak | Average |
| Boilermakers |  |  |
| Bricklayers |  |  |
| Carpenters |  |  |
| Cement Mason |  |  |
| Drywall Finishers |  |  |
| Electricians |  |  |
| Elevator Constructors |  |  |
| Fire Sprinkler Fitter |  |  |
| Floor Covers |  |  |
| Glaziers |  |  |
| Heat and Frost Insulators |  |  |
| Iron Workers |  |  |
| Laborers | 4-6 | 2-3 |
| Landscape, Irrigation, Underground and Specialty Piping |  |  |
| Laborers’ International Union of N.A. Highway & Street Stripers’ |  |  |
| Operating Engineering | 2-3 | 1-2 |
| Painters |  |  |
| Pipefitters |  |  |
| Plumbers |  |  |
| Sheet Metal Workers |  |  |
| Plasterers |  |  |
| Plaster Tenders |  |  |
| Roofers and Water proofers |  |  |
| Teamsters |  |  |
| Tile / Marble / Terrazzo |  |  |
| Tradeshow and Sign Craft |  |  |

# T

| Referrals and Jurisdictional Assignments |
| --- |
| Referral procedures will be in accordance with Article 3 of the Project Stabilization Agreement. We ask the unions to have these referral procedures posted at their hiring halls in order to be in full compliance with the law. All work assignments below are proposed assignments. Any craft in disagreement with proposed assignments may submit written documentation, within 14 days after the Pre-job Conference, to justify their claim to the work involved. The contractors will review all responses, if any. After the review, the contractor(s) shall make all assignment permanent. Any craft who has a disagreement with these final assignment(s) may file a jurisdictional dispute consistent with Article 8, Work Assignments and Disputes of the Project Stabilization Agreement. |
| Jurisdictional Assignments |
| Contractor/Type of Work | Work Assignment Craft Assignment --Identify Local Union No | Manpower Est. |
| IO Environmental/Temp PVC Water line: Install 100 lf 1.5” PVC temp water line | Local 230 | 1 | 1 |
| IO Environmental/Seed Collection: Hand collect native plant seed | Laborers 89 | 2 | 2 |
| IO Environmental /Clear and Grub: Skid Steer w/attachments to be utilized at site. | Operating Engineers 12 | 1 | 1 |
| IO Environmental /Clear and Grub: Laborers to assist in vegetation removal. | Laborers 89 | 3 | 4 |
| IO Environmental /Herbicide Application: Laborers to apply herbicide on site. | Laborers 89 | 2 | 2 |
| IO Environmental /Vernal Pool Grading: Small Dozer / Skid Steer operation to create vernal pools. | Operating Engineers 12 | 2 | 2 |
| IO Environmental /Vernal Pool Grading: Laborers to fine grade vernal pools with shovels and rakes. | Laborers 89 | 3 | 4 |
| IO Environmental /Finish Contour Grading: Small dozers, Skip Loaders to fine grade. | Operating Engineers 12 | 2 | 2 |
| IO Environmental /Planting: Install 1 gal native plants | Laborers 89 | 6 | 6 |
| IO Environmental /Planting: Skid Steer with auger attachment to create holes for plants | Operating Engineers 12 | 1 | 1 |
| IO Environmental /120 Plant Establishment: Water plants, weed control, herbicide | Laborers 89 | 2 | 4 |
| Landmark Survey/Limit Staking | Operating Engineer’s Local 12 | 1 | 1 |
| Landmark Survey/Vernal Pool Staking | Operating Engineer’s Local 12 | 1 | 1 |
| Landmark Survey/Fill Pad Staking | Operating Engineer’s Local 12 | 1 | 1 |
| Landmark Survey/Rough/Finish Contour Staking | Operating Engineer’s Local 12 | 1 | 1 |
| Landmark Survey/As-built drawings | Operating Engineer’s Local 12 | 1 | 1 |

| Subcontractors to Be Utilized |
| --- |
| Subcontractor Name: IO Environmental & Infrastructure Inc. |
| Type/Scope of Work: Seed Collection/Clear and Grub/Grading/Planting/120 Plant Estab. |
| Address: 2840 Adams Ave Su. 301 San Diego, CA 92115 |
| Phone Number: 619.280.3278 | License Number: 957419 A HAZ |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: Landmark Surveying |
| Type/Scope of Work: Survey |
| Address: 4950 34th St. San Diego CA 92116 |
| Phone Number: 619.280.0056 | License Number: LS-8054 |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |
| Subcontractor Name: |
| Type/Scope of Work: |
| Address: |
| Phone Number: | License Number: |
| Estimated Starting Date: | Estimated Ending Date: |
| Manpower to Be Order By: |